## Slide 1: 4 Types of Scrum Ceremonies
-by B.Manikarthik
P.Kavitha
D.Pratyusha
J.Gaurav

## Slide 2: What is Scrum?
  Is an agile, lightweight process
  Can manage and control software and product development
  Uses iterative, incremental practices
  Has a simple implementation
  Increases productivity
  Reduces time to benefits
  Embraces adaptive, empirical systems development
  Is not restricted to software development projects
  Embraces the opposite of the waterfall approach…

## Slide 3: Scrum Ceremonies:
Meetings or "ceremonies" are an important part of agile development.
They help to broadcast information to all team member, Bring common goal and vision, Share team progress appropriately.

## Slide 4: Types of ceremonies:
Sprint Planning
Daily Stand-up
Iteration review
Retrospective

## Slide 5
Sprint Planning Mtg.
Sprint planning meeting
Sprint prioritization
Analyze/evaluate product backlog
Select sprint goal
Sprint planning
Decide how to achieve sprint goal (design)
Create sprint backlog (tasks) from product backlog items (user stories / features)
Estimate sprint backlog in hours
Sprint
goal
Sprint
backlog
Business conditions
Team capacity
Product backlog
Technology
Current product

## Slide 6: Why sprint planning is important?
The idea behind the sprint planning is to provide understanding between development and the customer when something new will be available, and to define the length of the feedback loop, which is equals to the length of the sprint.
In other words, the customer will know that He/she will get something in 2 weeks, which works, and the development team will know that they'll receive feedback on their work and know more about the upcoming work in two weeks. That's predictability.